Pre-Project Task 2: Collaboration/Communication Plan (Group Assignment)

Christian Shannon, Ashley Love, Mugtaba Awad, Kirsten Livingston

Bellevue University

DSC450-T201 Applied Data Science (2263-1)

Professor Fadi Alsaleem

December 14, 2025

Team Members

Christian Shannon

Ashley Love

Mugtaba Awad

Kirsten Livingston

Roles and Descriptions

Data Wrangler: Data acquisition, cleaning, transformation, and quality checks.

Data Scientist: Exploration, modeling or analytical method, validation, and recommendations.

Data Visualizer/Presenter: Visualization design, slide creation, storyboarding, and coordinating the recorded presentation.

Project Coordinator: Coordinates project roles and workflow to ensure seamless collaboration and timely delivery.

Collaboration/Communication Plan

| Component | Plan Details | Rationale |
| --- | --- | --- |
| Meeting Frequency | We will hold one mandatory synchronous meeting per week on Wednesdays, via Teams. We will also schedule a brief check-in/ sync-up meeting at the beginning (Monday) or end of the week (Friday) as needed, based on task progression. | Ensures consistent progress monitoring and provides dedicated time for technical collaboration and troubleshooting. |
| Technology Stack | Primary Communication: Microsoft Teams (for chat, calls, and file sharing). Code/Version Control: GitHub (for all project code, documentation, and issues management). Document Creation: Microsoft Word/Google Docs (for assignment and collaborative notetaking). | Leverages the platform provided by the course for immediate communication and uses the industry-standard tool for code collaboration. |
| Dividing Roles | Roles are assigned by the team lead and will rotate for each 3-week sprint to ensure every team member gains experience in all four specialties: Data Wrangler, Data Scientist, Data Visualizer/Presenter & Project Coordinator | Adheres to the course requirement for role rotation and allows each member to develop a comprehensive skill set. |
| Accountability Framework | Task Tracking: All tasks will be broken down and assigned within a shared document or a project board (GitHub). Weekly Review: During the mandatory weekly meeting, each team member will provide a brief status update on their assigned tasks (progress, blockers, and planned next steps). Escalation: If a team member is blocked or unable to meet a deadline, they will communicate this immediately in the Teams group chat so the team can reallocate resources. | Establishes transparent ownership of tasks and a clear, professional process for managing dependencies and mitigating risks. |